# Request for Proposal RFP-2026-412: HR and Payroll Software

Issuer: Najd Logistics Company, Riyadh. 600 employees across 4 branches.

Scope: a cloud HR and payroll system covering employee records, payroll, leave, self-service, and government integrations, with implementation and data migration from Excel.

| Event | Date |
| --- | --- |
| Questions deadline | 2026-10-12 |
| Proposal deadline | 2026-10-26 14:00 |
| Go-live target | 2027-03-01 |

Submit technical and financial proposals as separate files. Any price in the technical proposal disqualifies it.

# Mandatory requirements

| ID | Requirement |
| --- | --- |
| M-01 | Valid commercial registration |
| M-02 | VAT registration certificate |
| M-03 | Valid Zakat certificate |
| M-04 | Valid GOSI certificate |
| M-05 | Signed non-disclosure agreement (template attached) |

# Technical requirements

| ID | Requirement |
| --- | --- |
| T-01 | Payroll compliant with GOSI and generating WPS files through Mudad |
| T-02 | Full Arabic and English user interface with right-to-left support on web and mobile |
| T-03 | Customer data hosted in a data centre inside Saudi Arabia, compliant with PDPL and NCA ECC |
| T-04 | Single sign-on with Microsoft Entra ID |
| T-05 | Employee self-service mobile app for iOS and Android |
| T-06 | Implementation including data migration within 120 days |
| T-07 | Availability SLA of at least 99.9 percent with service credits |
| T-08 | Three reference customers in Saudi Arabia with 500 or more employees |

# Evaluation criteria

| Criterion | Weight |
| --- | --- |
| Functional fit | 40 |
| Compliance and hosting | 20 |
| Implementation plan | 20 |
| References | 20 |

Technical pass mark 70 out of 100. Award on 70 percent technical and 30 percent financial.

# Price schedule (financial proposal)

| Item | Unit | Quantity |
| --- | --- | --- |
| Subscription | user per month | 600 users x 12 months |
| Implementation | lump sum | 1 |
| Data migration | lump sum | 1 |
| Training | lump sum | 1 |